FLIGHTFINDER - PROJECT PLANNING LOGIC

======================================

Document Version: 1.0

Date: 2026

Project: FlightFinder - Flight Booking Application

1. PROJECT PLANNING APPROACH

=============================

1.1 Planning Methodology

------------------------

- Agile-based iterative planning

- Sprint-based development (2-week sprints)

- Continuous feedback and adaptation

- Risk-driven planning approach

1.2 Planning Principles

-----------------------

- Start with high-priority features

- Build MVP (Minimum Viable Product) first

- Iterative development and testing

- Regular stakeholder communication

- Flexibility for changes

2. PROJECT PHASES BREAKDOWN

============================

Phase 1: IDEATION (Week 1)

---------------------------

Objective: Define problem and validate solution

Activities:

- Problem identification and analysis

- Empathy mapping for users

- Solution brainstorming

- Competitive analysis

Deliverables:

- Problem statement document

- Empathy map canvas

- Solution concept

Phase 2: REQUIREMENT ANALYSIS (Week 1-2)

-----------------------------------------

Objective: Gather and document all requirements

Activities:

- Customer journey mapping

- User story creation

- Functional requirements definition

- Non-functional requirements specification

- Technology stack selection

Deliverables:

- Customer journey map

- User stories (12+)

- Requirements document

- Technology stack document

Phase 3: DESIGN (Week 2-3)

---------------------------

Objective: Design solution architecture and UI

Activities:

- Problem-solution fit analysis

- System architecture design

- Database schema design

- UI/UX wireframing

- API endpoint design

Deliverables:

- Problem-solution fit document

- Solution architecture diagram

- Database schema

- Wireframes

Phase 4: DEVELOPMENT (Week 3-6)

--------------------------------

Objective: Build the application

Sprint 1 (Week 3-4): Backend Foundation

- MongoDB setup and schemas

- Express server configuration

- Authentication APIs

- User management APIs

Sprint 2 (Week 4-5): Core Features

- Flight management APIs

- Booking system APIs

- Frontend components setup

- Landing page and search

Sprint 3 (Week 5-6): Integration

- Frontend-backend integration

- Booking flow implementation

- Dashboard development

- Admin panel

Phase 5: TESTING (Week 6-7)

----------------------------

Objective: Ensure quality and fix bugs

Activities:

- Unit testing

- Integration testing

- User acceptance testing

- Performance testing

- Security testing

Deliverables:

- Test reports

- Bug fixes

- Performance optimization

Phase 6: DEPLOYMENT (Week 7)

-----------------------------

Objective: Launch the application

Activities:

- Production environment setup

- Database migration

- Application deployment

- Monitoring setup

- Documentation finalization

Deliverables:

- Live application

- Deployment documentation

- User manual

3. RESOURCE PLANNING

=====================

3.1 Team Structure

------------------

- Project Manager: 1

- Full-Stack Developer: 2

- UI/UX Designer: 1

- QA Tester: 1

- DevOps Engineer: 1 (part-time)

3.2 Technology Resources

------------------------

- Development Tools: VS Code, Git, Postman

- Frontend: React.js, Bootstrap 5

- Backend: Node.js, Express.js

- Database: MongoDB

- Hosting: Cloud platform (AWS/Azure/Heroku)

3.3 Time Allocation

-------------------

Total Duration: 7 weeks

- Planning & Design: 3 weeks (43%)

- Development: 3 weeks (43%)

- Testing & Deployment: 1 week (14%)

4. RISK MANAGEMENT LOGIC

=========================

4.1 Identified Risks

--------------------

Risk 1: Technical Complexity

- Probability: Medium

- Impact: High

- Mitigation: Use proven MERN stack, regular code reviews

Risk 2: Timeline Delays

- Probability: Medium

- Impact: Medium

- Mitigation: Buffer time in schedule, agile sprints

Risk 3: Scope Creep

- Probability: High

- Impact: High

- Mitigation: Clear requirements, change control process

Risk 4: Security Vulnerabilities

- Probability: Low

- Impact: Critical

- Mitigation: bcrypt encryption, security audits, HTTPS

Risk 5: User Adoption

- Probability: Medium

- Impact: High

- Mitigation: User testing, feedback loops, marketing

4.2 Risk Response Strategy

---------------------------

- Continuous monitoring

- Weekly risk assessment

- Proactive mitigation

- Contingency planning

5. QUALITY ASSURANCE LOGIC

===========================

5.1 Quality Standards

---------------------

- Code quality: ESLint, Prettier

- Performance: < 2 second load time

- Security: OWASP guidelines

- Usability: Nielsen's heuristics

- Accessibility: WCAG 2.1 Level AA

5.2 Testing Strategy

--------------------

- Unit Testing: Jest for components

- Integration Testing: API endpoint testing

- User Acceptance Testing: Real user feedback

- Performance Testing: Load testing tools

- Security Testing: Penetration testing

6. COMMUNICATION PLAN

======================

6.1 Stakeholder Communication

------------------------------

- Daily: Team standup meetings (15 min)

- Weekly: Sprint planning and review

- Bi-weekly: Stakeholder demos

- Monthly: Progress reports

6.2 Documentation

-----------------

- Technical documentation

- API documentation

- User manual

- Deployment guide

- Maintenance guide

7. SUCCESS CRITERIA

====================

7.1 Technical Success Metrics

------------------------------

- All functional requirements implemented: 100%

- System uptime: 99%+

- Page load time: < 2 seconds

- Zero critical bugs in production

- Security audit passed

7.2 Business Success Metrics

-----------------------------

- User registration: 1000+ in first 3 months

- Booking completion rate: 90%+

- User satisfaction: 4.5/5 stars

- Return user rate: 60%+

- Support tickets: < 5% of bookings

8. DEPENDENCY MANAGEMENT

=========================

8.1 Technical Dependencies

---------------------------

- MongoDB must be set up before backend development

- Backend APIs must be ready before frontend integration

- Authentication must work before protected routes

- Testing environment needed before QA phase

8.2 External Dependencies

--------------------------

- Cloud hosting account setup

- Domain name registration

- SSL certificate procurement

- Third-party service integrations (future)

9. CHANGE MANAGEMENT

====================

9.1 Change Control Process

---------------------------

1. Change request submission

2. Impact analysis

3. Approval/rejection decision

4. Implementation planning

5. Testing and validation

6. Documentation update

9.2 Version Control

-------------------

- Git for source code management

- Semantic versioning (v1.0.0)

- Feature branches for development

- Main branch for production

10. MONITORING & MAINTENANCE

=============================

10.1 Post-Launch Monitoring

----------------------------

- Application performance monitoring

- Error logging and tracking

- User behavior analytics

- Security monitoring

- Database performance

10.2 Maintenance Plan

----------------------

- Weekly: Security updates

- Monthly: Performance optimization

- Quarterly: Feature enhancements

- Annually: Major version updates

11. BUDGET PLANNING LOGIC

==========================

11.1 Cost Categories

--------------------

- Development: Team salaries

- Infrastructure: Cloud hosting, database

- Tools: Development tools, licenses

- Testing: QA tools, user testing

- Marketing: Launch promotion

- Contingency: 15% buffer

11.2 Cost Optimization

----------------------

- Use open-source technologies

- Cloud auto-scaling

- Efficient resource utilization

- Minimize third-party services

12. LESSONS LEARNED PROCESS

============================

12.1 Knowledge Capture

-----------------------

- Weekly retrospectives

- Post-sprint reviews

- End-of-project review

- Documentation of best practices

12.2 Continuous Improvement

----------------------------

- Apply learnings to next sprint

- Update processes and templates

- Share knowledge with team

- Build reusable components

CONCLUSION

==========

This planning logic provides a structured approach to developing FlightFinder.

The key is to remain flexible while maintaining focus on delivering value to users.

Regular reviews and adaptations ensure the project stays on track and meets its objectives.

---

© 2026 SB FlightConnect - Project Planning Logic

Document End